## SOLAR POWER STORE WORK CONTRACT

BETWEEN:

Contractor:

Solar Power Store Canada Ltd.

526 Bryne Dr, Unit C, Barrie, ON L4N 9P6
Phone: 1-888-421-5354
Email: projects@solarpowerstore.ca

AND

Client:

Name: Mouad Nouidei

Address: 5505 Rockdale Road, Vars, ON K0A 3H0, Canada

Phone: +16137162427

Email:  Mnouidei@gmail.com

### PROJECT NAME:  7.92  kWDC  Rooftop Solar

### PROJECT SITE PLAN:

### PROJECT DESCRIPTION:

Installation of a rooftop solar system (24 x 570W) in compliance with program guidelines. All system components will be installed and interconnected per ESA and manufacturer standards.

## CONTRACT PRICE

Subtotal (before HST): $24,884.65

HST (13%):  $3,844.02

Total Contract Price (including tax): $ 28,119.65

## PAYMENT SCHEDULE

Payment 1: $16,499.09 + $621.00 = 17,120.09

Equipment + 10% of labour

Payment 2:

$ 28,119.65- 17,120.09=  10,999.56

Purpose: Final balance due within 30 days of installation completion (post ESA inspection), allowing for loan/rebate processing

Total Payments:  $ 28,119.65 (matches total project cost including HST)

## PAYMENT METHODS

Payments can be made by:

- Direct bank transfer

- Credit card

- ACH (secure payment link provided upon request)

# APPENDIX A: TERMS AND CONDITIONS

Contract Work.
The “Work” consists of the work described in Appendix B: Scope of Work (the “Work”) to be performed by Solar Power Store Canada Ltd. (the “Contractor”) in respect of the Project.

Contract.

The “Contract” between the Client and Contractor consists of the Solar Power Store Canada Ltd. General Terms and Conditions (including appendices), and any drawings, specifications, and tender documents (including addenda) referenced therein (collectively, the “Contract Documents”). The Contract constitutes the entire agreement between the parties with respect to the Work.

Invoicing and Payment.
The Client shall make payments in accordance with the Price and Payment Schedule. Late payments shall be subject to a 5% monthly late fee. The Contractor may charge any payment method on record for unpaid amounts overdue by 72 hours or more.

Changes.
If the Client requests changes to the Work or Project, the Contractor may advise that a price or schedule adjustment is required. The Client must sign a change order before proceeding. The Contractor is not obligated to perform any change without a signed change order.

Default.
If the Client fails to pay within 7 days, becomes insolvent, or fails to comply with the Contract, the Contractor may deem all amounts due immediately payable and suspend or terminate work. The Contractor may also recover lost profits and any related costs.

Client’s Obligations.
The Client shall furnish site information, provide access, obtain necessary permits, and ensure the site is ready for installation. The Client is responsible for ensuring no interference from other contractors or individuals during the Work.

Other Contractors.
If the Client engages other contractors, the Contractor shall not be responsible for coordinating or supervising their work. Any delays or damages caused by others will result in additional costs or schedule extensions.

Limitation of Liability.
The Contractor’s total liability shall not exceed 50% of the labour portion of the Contract Price. The Contractor shall not be liable for indirect, consequential, incidental, or special damages, including loss of profits or business interruption.

Waiver.
Upon final payment, the Client releases the Contractor from all claims relating to the Project or Work.

Schedule and Title.
Completion dates are estimates only. Title to all Work remains with the Contractor until full payment is made.

Delay.
If delays are caused by the Client or external factors beyond the Contractor’s control, reasonable extensions and cost adjustments shall apply.

Warranty.
The Contractor provides a 10-year warranty for labour and workmanship.

General.
This Contract is governed by the laws of Ontario. The Contractor may photograph the Work for marketing purposes. The parties are independent contractors. Invalid clauses shall not affect the remainder of the Contract.

## APPENDIX B: SCOPE OF WORK

- TO INSTALL A FOX PACK ESS BATTERY SYSTEM WITH SOLAR PHOTOVOLTAIC SYSTEM SYSTEM AT THE OWNER'S RESIDENCE THE

POWER GENERATED BY THE PV SYSTEM WILL BE INTERCONNECTED WITH THE UTILITY GRID

THROUGH THE EXISTING ELECTRICAL SERVICE EQUIPMENT.

THE PV SYSTEM DOES INCLUDE STORAGE BATTERY.

EQUIPMENT SUMMARY

-18 THORNOVA TS-BBT54 (440W) BIFACIAL MODULES

-01 FOX SPLIT-PHASE HYBRID H1-9.6-US (240V) INVERTER

-01 FOX ESS ECS4000-H5 LIFEPO4 PRISMATIC CELL (19.87 kWH) BATTERY

-18 AP SMART RSD-S-PLC RAPID SHUTDOWN DEVICES

-01 FOX HUB G2 SMART ENERGY MANAGEMENT SYSTEM

SIGNATURES

Solar Power Store Canada Ltd.

Authorized Representative: ___________________________

Name: Saoir Sosnovsky

Title: Project Manager

Date: ______________________

Client:

Name: Mouad Nouidei

Signature: ___________________________

Date: ______________________